PRODUCT REQUIREMENTS DOCUMENT SpendSense Real-time credit card transaction alerts and automated spending insights, delivered to your phone via Telegram.

Version: v1.1 ¦ Date: 1 June 2026 ¦ Owner: [Your Name] ¦ Status: Deployed (Phase 1 Complete)

| Product Owner | [Your Name] — solo builder & sole user |
| --- | --- |
| Built With | Claude Code (AI pair programmer) on a personal machine |
| Interface | Telegram bot (no custom mobile app required) |
| Project Type | Personal finance utility — single user |
| Primary Platform | iPhone (via the Telegram iOS app) |
| Deployment | Railway (Docker), running 24/7 — github.com/geka14/spendsense |
| Version History | v1.0 — Initial draft (31 May 2026) ¦ v1.1 — Phase 1 deployed; weekly summary corrected; manual re-categorization + deployment added (1 June 2026) |

| 01 | Purpose |
| --- | --- |

### Problem Statement

Clearly describe the problem you are solving. Why does this problem exist? What is the user pain point or business gap? Be specific and evidence-backed.

My bank notifies me of credit card transactions only by email. I keep email notifications turned off to avoid inbox clutter, which means I have no timely awareness of card activity. As a result, (1) I cannot detect unauthorized or fraudulent charges quickly, and (2) my spending data sits unstructured in my inbox, so I have no clear view of where my money goes each month.

### Background & Context

Provide relevant context — market conditions, business strategy, prior initiatives, or research that led to this problem being prioritized.

Transaction alert emails already arrive reliably and contain all the data I need (amount, merchant, timestamp). The gap is purely in delivery and processing. I already use Telegram daily and trust its push notifications, making it an ideal real-time channel. Rather than build and maintain a native iOS app, I can route alerts through a Telegram bot and reuse the same bot for spending summaries — eliminating any App Store, Xcode, or custom-UI work.

### Objective

State the product goal in clear, outcome-oriented language. What does success look like?

- Awareness: Receive a Telegram push within ~1 minute of every credit card transaction, showing amount and merchant, so I can spot unexpected charges immediately.

- Insight: Automatically categorize every transaction by merchant and produce a weekly spending breakdown, so I understand my habits and can find savings.

- Low maintenance: Build it once, run it cheaply (free/near-free hosting), and operate it entirely from my iPhone via Telegram.

### Target Users

| Primary User | Me — the account holder and sole user of this tool. |
| --- | --- |
| Secondary User | None for v1.0. Could later be generalized for family members or friends. |
| User Context | On the go, checking Telegram on an iPhone; reviewing the weekly summary every Sunday evening. |
| Alternatives Today | Bank email alerts (turned off), the bank's own app (no push, manual check), or manual spreadsheet tracking (tedious, abandoned). |

💡 How to use this section Define the problem before the solution. The team should be able to read this section and understand WHY before seeing WHAT. Reference user research, data, or market evidence wherever possible.

| 02 | KPIs & Success Metrics |
| --- | --- |

Define how you will measure the success of this product. Use the Grow / Watch / Aware framework to categorize metrics by their role.

| Metric Type | Metric Name | Current Baseline | Target |
| --- | --- | --- | --- |
| ⭐ Grow | Alert coverage (transactions alerted ÷ transactions occurred) | 0% → ~100% (deployed) | 100% |
| ⭐ Grow | Categorization accuracy (correctly auto-categorized) | Monitoring (v1.1) | ≥ 90% |
| 👁 Watch | Alert latency (transaction email → Telegram push) | ~60s (poll interval) | < 60 seconds |
| 👁 Watch | Parsing failure rate (emails that can't be parsed) | Monitoring (v1.1) | < 5% |
| 👁 Watch | Monthly hosting cost | ~$5 / month (Railway) | ≤ $0–5 / month |
| 👁 Watch | Uptime (service availability) | Monitoring (v1.1) | > 99% |
| ℹ Aware | Transactions processed per week | Baseline forming | Informational |

📊 Metric definitions Grow — Metrics you actively want to move. These are your primary success indicators. Watch — Guardrail metrics. You're not trying to move them, but you must monitor they don't degrade. Aware — Secondary metrics. Useful context but not directly actionable for this initiative.

### Instrumentation Plan

List what tracking / analytics events need to be implemented to measure the above.

- Log each ingested email with: message ID, received timestamp, parse success/failure.

- Log each alert sent with: amount, merchant, latency from email receipt to Telegram delivery.

- Log each categorization with: merchant, assigned category, method (rule vs LLM), and any manual corrections so accuracy can be measured over time.

| 03 | Scope |
| --- | --- |

Define what is in and out of scope for this initiative. Separate MVP from future phases. Identify dependencies before engineering estimation begins.

### Scope Overview

SpendSense watches a dedicated email inbox for credit card transaction notifications, extracts the amount and merchant from each one, and immediately pushes a formatted alert to a private Telegram chat. Every transaction is stored and tagged with a spending category, which can be corrected from within Telegram. On demand (or on a weekly schedule, every Sunday evening) the bot returns a categorized spending summary. The entire user experience lives inside Telegram on the iPhone — there is no separate app to install. As of v1.1 the system is deployed on Railway and running 24/7.

### Feature Scope Table

| Feature / Functionality | MVP ✓ | Next Phase | Notes / Dependencies |
| --- | --- | --- | --- |
| Ingest transaction emails from inbox | ✓ |  | P0 — IMPLEMENTED (Gmail API polling) |
| Parse amount + merchant from email | ✓ |  | P0 — IMPLEMENTED (BCA template + fallback) |
| Push real-time alert to Telegram | ✓ |  | P0 — IMPLEMENTED (Telegram Bot API) |
| Store transactions in a database | ✓ |  | P0 — IMPLEMENTED (SQLite + de-dup) |
| Auto-categorize by merchant | ✓ |  | P0 — IMPLEMENTED (rules + optional LLM) |
| On-demand summary via /summary command | ✓ |  | P0 — IMPLEMENTED (current week breakdown) |
| Scheduled weekly summary push | ✓ |  | P0 — IMPLEMENTED (Sunday 18:00 WIB) |
| Telegram chat-ID helper script | ✓ |  | IMPLEMENTED (get_chat_id.py) |
| Manual re-categorization via bot | ✓ |  | P1 — IMPLEMENTED (corrections learned) |
| Docker + Railway deployment | ✓ |  | IMPLEMENTED (Dockerfile, railway.toml, volume) |
| Cloud credential support (JSON env) | ✓ |  | IMPLEMENTED (GMAIL_*_JSON vars) |
| True push via Gmail watch + Pub/Sub |  | ✓ | P1 — deferred (polling sufficient) |
| Web dashboard with charts (PWA) |  | ✓ | P2 — deferred (Telegram-only) |
| Multi-bank / multi-card support |  | ✓ | P2 — deferred (BCA-only) |
| Export transaction history (CSV/Excel) |  | ✓ | P2 — candidate for Phase 2 |
| Native iOS app |  |  | Out of scope — Telegram is the UI |

### Out of Scope

- Any native iOS/Android app — the interface is the existing Telegram app.

- Direct bank/Open Banking API integration — v1.0 relies solely on the bank's notification emails.

- Multi-user accounts, authentication, or sharing — this is a single-user personal tool.

- Budgeting automation, bill pay, or moving money — read-only awareness and analysis only.

### Dependencies

| Upstream | BCA credit card transaction alert emails (KartuKreditBCA@klikbca.com); Gmail API (OAuth access to the inbox); Telegram Bot API; optional Anthropic API (Claude) for categorization fallback. |
| --- | --- |
| Downstream | The transaction database (SQLite on a Railway persistent volume), which feeds the weekly summary/insights feature. |
| Infrastructure | Railway (Docker host, ~$5/month) running the service 24/7 with auto-restart; database persisted on a mounted volume at /data. |
| Assumptions | The bank reliably sends a transaction email per charge, and the email contains amount + merchant in a consistent format. |
| Risks | Bank changes its email template (breaks parser); Gmail API quota/auth expiry; hosting downtime causes missed emails. |

| 04 | Flowchart & User Journey |
| --- | --- |

Provide a high-level view of the user journey and key system interactions. This should cover both the happy path and unhappy/edge case paths.

🗺 What to include here User Flow Diagram: How users move through the product (attach Figma / Miro link or embed image) System Logic Diagram: How your service interacts with other backend systems Happy Path: The ideal user journey end-to-end Unhappy Path: Error states, timeout handling, fallback UI, retry logic

### User Flow Summary

| Happy Path | Card is charged → bank sends transaction email → service detects new email → parser extracts amount + merchant → transaction saved & categorized → Telegram alert delivered to my phone within ~1 minute. |
| --- | --- |
| Unhappy Path 1 | Trigger: email format unrecognized → State: parse fails → Action: store raw email, send a 'couldn't parse this one' alert with the snippet so nothing is silently lost. |
| Unhappy Path 2 | Trigger: Telegram send fails (network/API) → State: alert undelivered → Action: retry with backoff; queue and resend on recovery. |
| Edge Case | Trigger: duplicate or refund/reversal email → State: possible double count → Action: de-duplicate by Gmail message ID; refunds/reversals to be special-cased in a later iteration. |

Summary command flow: On my iPhone I send /summary to the bot → service queries the database for the current week (Mon–Sun) → aggregates totals by category → bot replies with a formatted breakdown sorted high to low, with a grand total.

Re-categorization flow: If a transaction is mis-categorized, I correct it from within Telegram → the transaction's category is updated and the merchant→category mapping is remembered so future transactions from that merchant are categorized correctly.

Architecture diagram: See the System Architecture Design section provided alongside this PRD.

| 05 | Requirements (User Stories & Acceptance Criteria) |
| --- | --- |

Break down the product into user stories using the format: As a [user type], I want/can/need [goal], so that I [receive benefit]. Pair each story with its Acceptance Criteria using the Given / When / Then format.

| ID | User Story | Acceptance Criteria (Given / When / Then) | Priority |
| --- | --- | --- | --- |
| US-01 | As the user, I want a Telegram alert showing the amount and merchant for every card transaction, so that I am aware of all activity in near real-time. | Given: A new transaction email arrives in the inbox When: The service parses it successfully Then: A Telegram message with amount + merchant is delivered within 60 seconds | P0 — Must Have |
| US-02 | As the user, I want unparseable emails flagged rather than dropped, so that I never silently miss a transaction. | Given: A transaction email cannot be parsed When: Parsing fails Then: The raw email is stored and a 'needs review' alert with the snippet is sent | P0 — Must Have |
| US-03 | As the user, I want every transaction saved and tagged with a spending category, so that I can analyze where my money goes. | Given: A transaction is parsed When: It is stored Then: It is assigned a category (e.g. Groceries, Dining, Transport) using merchant rules with an LLM fallback | P0 — Must Have |
| US-04 | As the user, I want to request a weekly spending summary from the bot, so that I get insights on demand from my phone. | Given: I send /summary in Telegram When: The bot processes it Then: It replies with current-week totals broken down by category and a grand total | P0 — IMPLEMENTED |
| US-05 | As the user, I want an automatic weekly summary every Sunday evening, so that I review spending without remembering to ask. | Given: It is Sunday 18:00 WIB When: The scheduled job runs Then: The bot pushes the current week's categorized summary | P0 — IMPLEMENTED |
| US-06 | As the user, I want to correct a wrong category from Telegram, so that future categorization improves. | Given: A transaction was mis-categorized When: I correct it in Telegram Then: The transaction is updated and the merchant→category mapping is remembered | P1 — IMPLEMENTED |
| US-07 | As the user, I want the service to run continuously in the cloud, so that transactions are never missed while my computer is off. | Given: The service is deployed on Railway When: It crashes or the host restarts Then: It auto-restarts and resumes polling; the SQLite DB persists on a mounted volume | P0 — IMPLEMENTED |

📝 Priority legend P0 (Must Have): Launch blocker — product cannot ship without this P1 (Should Have): High value, include if capacity allows P2 (Nice to Have): Low risk to defer to a future sprint or phase

| 06 | Timeline & Milestones |
| --- | --- |

Set a target release date and break it down into milestones. Even a rough estimate is better than none — it enables engineering to plan capacity and surface blockers early.

| Milestone | Scope / Deliverable | Target Date | Owner |
| --- | --- | --- | --- |
| Phase 0 — Setup | Telegram bot created, Gmail API access, hosting + repo ready | Day 1 | ✅ COMPLETE |
| Phase 1 — Ingest | Read transaction emails via Gmail API (polling) | Day 1–2 | ✅ COMPLETE |
| Phase 2 — Parse | Extract amount + merchant; handle parse failures | Day 2–3 | ✅ COMPLETE |
| Phase 3 — Alert | Send formatted Telegram alert end-to-end | Day 3 | ✅ COMPLETE |
| Phase 4 — Store + Categorize | Database + merchant categorization (rules + LLM) + manual re-categorization | Day 4–5 | ✅ COMPLETE |
| Phase 5 — Summaries | /summary command + weekly breakdown + scheduled Sunday push | Day 5–6 | ✅ COMPLETE |
| Phase 6 — Deploy | Dockerize + deploy on Railway, running 24/7 | Day 6–7 | ✅ COMPLETE |
| Phase 7 — Review | 1-week check: latency, accuracy, missed transactions | Day 14 | ⏳ IN PROGRESS |

### Launch Readiness Checklist

- [✓] A real test transaction produces a Telegram alert within 60 seconds

- [✓] Parse failures send a 'needs review' alert instead of dropping the email

- [✓] Transactions are stored without duplicates (de-dup by Gmail message ID)

- [✓] /summary returns an accurate current-week breakdown by category

- [✓] Secrets (API keys, tokens) are stored as environment variables, not in code

- [✓] Service auto-restarts after a crash or host reboot (Railway restart policy)

- [✓] Gmail OAuth refresh token is persisted so access doesn't expire silently

- [✓] SQLite database persists across deploys on a mounted volume

| 07 | MVP & Feature Prioritization (ICE) |
| --- | --- |

Use the ICE framework to score and prioritize features. Score each dimension 1–10. ICE Score = Impact × Confidence ÷ Effort. Higher score = higher priority.

| Feature | Impact (1–10) | Confidence (1–10) | Effort (1–10) | ICE Score |
| --- | --- | --- | --- | --- |
| Real-time Telegram alert (parse + send) | 10 | 9 | 4 | 22.5 |
| Store + auto-categorize transactions | 9 | 8 | 4 | 18.0 |
| /summary on-demand breakdown | 8 | 9 | 3 | 24.0 |
| Scheduled weekly summary | 6 | 9 | 2 | 27.0 |
| Manual re-categorization via bot | 5 | 7 | 4 | 8.75 |
| Gmail watch + Pub/Sub (true push) | 5 | 6 | 6 | 5.0 |
| Web dashboard with charts | 5 | 6 | 7 | 4.3 |

⚖️ ICE formula ICE Score = (Impact × Confidence) ÷ Effort Impact: How much will this move your North Star Metric? Confidence: How confident are you in your Impact estimate? Effort: How much engineering effort is required? (Higher = more effort = lower score)

| 08 | Stakeholders & RACI |
| --- | --- |

| Name | Role / Team | Responsibility |
| --- | --- | --- |
| [Your Name] | Owner / Builder / User | Responsible & Accountable — owns the whole project end to end |
| Claude Code | AI pair programmer | Writes, explains, and debugs code under your direction |
| Bank (email sender) | External | Source of transaction data — no relationship, format may change without notice |
| Telegram | External platform | Delivery channel + interface for alerts and commands |
| Google (Gmail API) | External platform | Provides programmatic access to transaction emails |
| Railway (hosting) | External platform | Runs the service 24/7 via Docker; persistent volume for the database; auto-restart on failure |
| Anthropic (Claude API) | External platform | Optional — LLM parsing & categorization fallback |

| 09 | Open Questions & Risks |
| --- | --- |

### Open Questions

| Q1 — RESOLVED | Polling Gmail every ~60s is sufficient for v1.1; Gmail watch + Pub/Sub deferred unless faster alerts are needed. |
| --- | --- |
| Q2 — RESOLVED | Categorization uses a rules-first approach with an optional LLM fallback, plus manual re-categorization that is learned for next time. |
| Q3 — RESOLVED | Hosting is Railway (Docker, ~$5/month) with a persistent volume for the SQLite database and auto-restart. |
| Q4 — OPEN | How are refunds, reversals, foreign-currency charges, and pending vs posted transactions represented in the BCA emails? (Not yet special-cased.) |

### Risks & Mitigations

| Risk 1 | Bank changes its email template → parser breaks. Mitigation: LLM fallback parser + 'needs review' alerts so failures are visible, not silent. |
| --- | --- |
| Risk 2 | Sensitive financial data flows through email, a database, and Telegram. Mitigation: use a private bot + locked-down chat, keep secrets in env vars, restrict who can DM the bot, and avoid logging full card numbers (banks usually only send last 4 digits anyway). |
| Risk 3 | Host downtime → emails arrive while service is down. Mitigation: on startup, process the backlog of unread/unprocessed emails so nothing is missed. |
| Risk 4 | Gmail OAuth token expires/revoked → ingestion stops. Mitigation: persist the refresh token, monitor for auth errors, and alert yourself via Telegram if ingestion stalls. |

### Assumptions

- The bank sends one notification email per credit card transaction, reliably and promptly.

- Each email contains the transaction amount and merchant name in a parseable, fairly consistent format.

- I am comfortable granting the app read access to the email inbox that receives these alerts (ideally a dedicated inbox or label).

- Telegram push notifications are enabled on my iPhone, so a bot message reaches me as fast as a native alert would.

| 10 | Appendix & References |
| --- | --- |

### Reference Documents

- Gmail API documentation — developers.google.com/gmail/api

- Telegram Bot API documentation — core.telegram.org/bots/api

- Anthropic API documentation — docs.claude.com

- Claude Code documentation — docs.claude.com (Claude Code)

- System Architecture Design (provided alongside this PRD)

- Railway documentation — docs.railway.app

- This project's code repository — github.com/geka14/spendsense

### Glossary

| MVP | Minimum Viable Product — the smallest version that delivers the core value (real-time alerts + basic summary) |
| --- | --- |
| ICE | Impact × Confidence ÷ Effort — a prioritization scoring framework |
| PRD | Product Requirements Document — this document |
| Gmail API | Google's interface for reading email programmatically |
| Polling | Repeatedly checking the inbox on a timer (e.g. every 60s) for new emails |
| Pub/Sub + watch | Google's push mechanism that notifies your service the instant a new email arrives (true real-time) |
| Telegram Bot | An automated Telegram account your service controls to send alerts and respond to commands |
| LLM fallback | Using a language model (Claude) to extract or categorize data when fixed rules fail |
| Webhook | A public HTTPS URL your service exposes so an external system can push data to it |
| Docker | Packages the app and its dependencies into a container that runs identically anywhere |
| Railway | The cloud platform hosting SpendSense 24/7, with a persistent volume for the database |
| Persistent volume | Cloud storage that survives restarts/redeploys, so the SQLite database isn't lost |

This PRD template was built following industry-standard Product Management practices. Fill in all bracketed fields before sharing. Remove example rows before final distribution.